# CHGO Clean Repository Architecture & Migration Plan 1.0

Legacy Archive → Canonical Manifest → Clean Developer Repository → Release Freeze

| Metadata | Value |
| --- | --- |
| Document ID | CHGO-REPO-MIG-01 |
| Version | 1.0 |
| Date | 2026-09-09 |
| Status | APPROVED MIGRATION PLAN / EXECUTION PENDING |
| Evidence Base | Uploaded CHGO archive + DGM Developer Handoff Re-Validation 1.0 |
| Current Gate | NO-GO FOR FINAL FREEZE; correction/execution continues |
| Target Repository | CHGO-Platform |
| Legacy Principle | Existing CHGO repository remains preserved; no destructive cleanup before manifest |
| Recommended Save | Developer Handoff\00_Master |

# 1. Executive Decision

새 저장소를 만드는 것이 적절하다. 그러나 기존 CHGO 자료를 새 저장소로 통째로 복사하는 방식은 금지한다. 업로드본 재검증에서 전체 572개 파일, Developer Handoff 하위 183개 파일, 동일 바이트 중복 27개 그룹/56개 파일, API v0.1/v1.0/v1.1 Candidate/v2.0 공존, PRS 1.0/2.0 공존, DB Patch 2.0/2.0a 공존이 확인되었다. 따라서 새 저장소의 목적은 '정리된 복사본'이 아니라 개발자가 단일 기준으로 사용할 수 있는 Clean Source-of-Truth를 만드는 것이다.

권고안은 기존 `D:\CHGO`를 설계 역사와 증거를 보존하는 Legacy Archive/Source Repository로 유지하고, 별도 Git 저장소 `CHGO-Platform`을 생성하여 ACTIVE 및 승인된 CANDIDATE만 단계적으로 승격하는 방식이다. 현재 Re-Validation이 Final Freeze NO-GO이므로 새 저장소는 RELEASE가 아니라 PRE-FREEZE DEVELOPMENT BASELINE 상태로 시작한다.

# 2. Repository Boundary

| Repository | Purpose | May Contain | Must Not Become |
| --- | --- | --- | --- |
| Legacy CHGO Archive | 연구·설계 역사·감사·구버전·원본 보존 | ACTIVE, Candidate, Superseded, Archive, evidence, HWP/DOCX | 개발자가 최신본을 추측해야 하는 실행 저장소 |
| CHGO-Platform | 실제 구현·migration·API·test·app·CI의 단일 개발 저장소 | ACTIVE + 명시적으로 승인된 Candidate + 실행 evidence | 572개 전체 문서의 단순 복제 |
| Release Snapshot | Gate 통과 시 tag/release로 생성 | freeze manifest + checksums + tested artifacts | 수동 폴더 복사본 |

# 3. Target Clean Repository Architecture

Git 저장소 내부는 개발 도구와 CI/CD가 이해하기 쉬운 conventional structure를 사용한다. CHGO 5-Layer Architecture는 `docs/architecture`와 각 실행 디렉터리의 책임으로 연결한다.

CHGO-Platform/
├─ README.md
├─ CHANGELOG.md
├─ CODEOWNERS
├─ .github/workflows/
├─ docs/
│  ├─ governance/   ├─ architecture/   ├─ adr/
│  ├─ product/      ├─ ux/             ├─ privacy-security/
│  └─ handoff/
├─ canonical/
│  ├─ registry/     ├─ jesuslife/      └─ schemas/
├─ ontology/
│  ├─ registry/     ├─ rules/          └─ validation/
├─ db/
│  ├─ migrations/church_os/  ├─ migrations/chgo/
│  ├─ seeds/  ├─ views/  └─ validation/
├─ api/
│  ├─ openapi/v1/   ├─ openapi/v2/     └─ compatibility/
├─ services/
│  ├─ privacy-gateway/  ├─ growth-engine/  └─ evidence-engine/
├─ apps/church-os/
├─ tests/
│  ├─ contract/ ├─ database/ ├─ integration/
│  ├─ acceptance/ ├─ security/ └─ fixtures/
├─ backlog/
├─ scripts/
└─ evidence/pre-release/

# 4. Five-Layer Architecture → Repository Mapping

| CHGO Layer | Repository Location | Rule |
| --- | --- | --- |
| L0 Canonical Meaning | canonical/ + docs/governance/ | A1 Canonical Meaning은 runtime/AI가 수정할 수 없음 |
| L1 Ontology / Knowledge | ontology/ | Canonical semantics와 physical graph technology를 분리 |
| L2 Intelligence / Reasoning | services/growth-engine, evidence-engine, ontology/rules | AI heuristic inference는 canonical ontology에 자동 write 금지 |
| L3 Application OS | apps/church-os + api/ + db/ | Church OS real identity와 L2 pseudonymous subject를 분리 |
| L4 Trust / Governance / Validation | docs/privacy-security + tests/security + evidence/ | Privacy/Safety가 growth flow보다 우선; evidence 없이는 PASS 금지 |

# 5. Canonical Artifact Status Model

| Status | Meaning | Clean Repo Rule |
| --- | --- | --- |
| ACTIVE | 현재 승인된 단일 기준본 | 기본 branch에 포함 |
| CANDIDATE | 실행/승인 Gate 전이지만 다음 기준본으로 명시됨 | 명시적 owner/gate와 함께 포함 가능 |
| SUPERSEDED | 새 기준본이 대체 | 기본 실행 경로에서 제외; manifest에 lineage만 유지 |
| ARCHIVE | 역사/참조 보존 | Legacy Archive에 유지; Clean Repo에는 원칙적으로 미포함 |
| ALIAS/DUPLICATE | 동일 내용의 다른 이름/복제 | Clean Repo에서 제거; canonical filename 하나만 유지 |
| EVIDENCE | 실행 결과/로그/감사 증거 | evidence/ 또는 CI artifact로 보존 |

# 6. Initial Artifact Migration Decisions

| Family | Move to Clean Repo | Status | Legacy Treatment |
| --- | --- | --- | --- |
| DGM Re-Validation 1.0 | docs/handoff/ | ACTIVE AUDIT | Legacy에도 보존 |
| DGM Master 1.1 | docs/handoff/ | ACTIVE until 1.3 | 1.0 reference only |
| Church OS PRS 2.0 | docs/product/ | ACTIVE | PRS 1.0 → ARCHIVE |
| Church OS UX & IA 2.0 | docs/ux/ | ACTIVE | older UX aliases → ARCHIVE |
| Integration Contract 1.0 | docs/architecture/ | ACTIVE | preserve lineage |
| DEV-002 V001–V009 | db/migrations/church_os/ | CANDIDATE until B-02 PASS | source ZIP/DOCX stays Legacy |
| DEV-002A Compatibility Patch 2.0a | db/migrations/church_os/ | CANDIDATE / superseding | Patch 2.0 → SUPERSEDED |
| Church OS OpenAPI Delta 2.0 | api/openapi/v2/ | CANDIDATE until ADR | v0.1 → ARCHIVE; v1.0 previous baseline |
| CHGO OpenAPI v1.1 Candidate | api/openapi/v1/ | CANDIDATE until ADR | v1.0 retained as previous baseline/tag |
| DEV-002A Contract Tests 2.0 | tests/contract/ | ACTIVE TEST BASELINE | duplicate aliases removed |
| MVP Acceptance 1.0 | tests/acceptance/ | ACTIVE TEST PLAN / NOT_RUN | must execute before release |
| Backlog 1.1 + 1.2 | backlog/ | BOTH until bridge | do not silently replace one another |

# 7. Files That Must NOT Be Blindly Migrated

전체 572개 파일 또는 Developer Handoff 183개 파일의 일괄 복사.

동일 바이트 중복 27개 그룹/56개 파일의 복제본.

OpenAPI v0.1 variants를 최신 API처럼 복사하는 것.

DEV-002A PostgreSQL Migration Patch 2.0을 2.0a와 함께 실행 migration으로 두는 것.

PRS 1.0과 PRS 2.0을 둘 다 ACTIVE product requirement로 두는 것.

HWP/DOCX 연구자료를 runtime code repository root에 넣는 것.

실행되지 않은 B-02 문서를 PASS evidence로 분류하는 것.

84개 NOT_RUN acceptance matrix를 release test PASS로 분류하는 것.

# 8. Migration Waves

| Wave | Action | Entry Condition | Exit Evidence |
| --- | --- | --- | --- |
| M0 Preserve | Legacy ZIP/폴더 read-only snapshot + checksum | 현재 상태 | 원본 보존 확인 |
| M1 Manifest | Canonical Artifact Manifest + Supersession Matrix | M0 | 모든 이동 대상 status/owner/source/target 지정 |
| M2 Bootstrap | CHGO-Platform skeleton, README, CODEOWNERS, branch protection | M1 | empty clean structure + governance |
| M3 Canonical/Docs | L0/L1 governance, architecture, PRS/UX/Integration 이동 | M2 | manifest checksum 일치 |
| M4 Executable | DB migrations, OpenAPI, tests, scripts 이동 | M3 | CI parse/lint/static checks |
| M5 Blocker Closure | B-02 DB execution, API ADR, White-label architecture, MVP tests | M4 | B-02/B-03/B-04/C-01 closure evidence |
| M6 Sync | Backlog bridge + repo approved snapshot | M5 | repo/backlog traceability |
| M7 Freeze | DGM Handoff 1.3 + Re-Validation 1.1 + release tag | M6 | GO decision + immutable release manifest |

# 9. Mandatory Pre-Migration Decisions

| Decision | Why It Must Close | Target Artifact |
| --- | --- | --- |
| API v1 vs v2 lineage | 현재 /api/v1과 /api/v2가 공존 | API Versioning & Compatibility ADR 1.0 |
| White-label/headless authority | PRS/UX/Schema/API에 분산 | White-Label & Headless Integration Architecture 1.1 또는 formal supersession ADR |
| DB 2.0a execution | Candidate SQL을 ACTIVE로 승격하려면 실행 증거 필요 | B02_execution.log + PHY-T01~T12 + rollback/replay evidence |
| Backlog 1.1↔1.2 | 둘 다 필요하지만 dependency bridge 없음 | Integrated Backlog / Dependency Bridge |
| Production privacy policy | threshold/retention/pseudonym/IAM OPEN | owner + target gate; production freeze 전 결정 |

# 10. Source-of-Truth Rules

`main`에는 ACTIVE와 승인된 CANDIDATE만 존재한다. 상태는 파일명이 아니라 manifest가 결정한다.

한 artifact family에는 동시에 하나의 ACTIVE만 허용한다.

SUPERSEDED artifact는 실행 경로/CI input에서 제거한다.

DB migration은 적용 순서가 파일명과 manifest 모두에서 결정되어야 하며 이미 적용된 migration을 재작성하지 않는다.

OpenAPI는 ADR이 확정될 때까지 v1/v2를 별도 directory로 유지하고 호환성 규칙을 `api/compatibility`에 둔다.

Test evidence는 계획 파일과 분리한다. `NOT_RUN`은 PASS가 아니다.

Pastor Aggregate Only, Coach Dual Gate, Candidate≠Evidence, Missing≠0, No Opportunity≠Failure, Practice≠Outcome, Completion≠Maturity, Participation≠Growth, No Spiritual Score/Rank/Level을 repository-level validation rule로 유지한다.

# 11. Branch, Tag & Release Policy

| Item | Policy |
| --- | --- |
| main | 승인된 개발 baseline; direct push 금지 |
| feature/* | 기능/문서 변경 |
| fix/* | 오류/compatibility correction |
| migration/* | DB migration 전용 |
| release/* | freeze candidate |
| Tag | v0.x pre-production; Gate GO 후 명시적 release tag |
| PR Gate | lint + OpenAPI parse + SQL static + contract + security checks |
| Release Gate | B-02/B-03/B-04/C-01 closure + manifest checksum + Re-Validation GO |

# 12. Migration Manifest Minimum Schema

| Field | Example / Meaning |
| --- | --- |
| artifact_id | DEV-002A-SQL-COMPAT |
| family | database-migration |
| source_path | Legacy archive exact path |
| target_path | db/migrations/church_os/... |
| version | 2.0a |
| status | CANDIDATE |
| supersedes | DEV-002A Patch 2.0 |
| authority_layer | L3/L4 boundary |
| owner | DB Lead / Architecture |
| gate | B-02 |
| checksum_sha256 | exact source integrity |
| evidence_ref | execution/test evidence |
| notes | open decision / compatibility note |

# 13. What Happens to the Existing Windows Folder

기존 폴더는 삭제하거나 대규모 rename하지 않는다. 먼저 현재 상태를 보존한다. 새 Clean Repo가 안정화된 뒤에만 기존 `Developer Handoff` 내부를 Archive/Reference 관점에서 별도 정리할 수 있다.

D:\CHGO\
├─ ... existing research/design folders ...
├─ 16.DGM,SYS\
│  └─ Developer Handoff\        ← Legacy handoff/evidence, preserved
└─ Repository\
   └─ CHGO-Platform\            ← NEW clean Git repository

권장 새 로컬 경로: `D:\CHGO\Repository\CHGO-Platform\`. 기존 `Developer Handoff` 안에 새 Git 저장소를 중첩하지 않는 것이 좋다.

# 14. First Clean Repository Baseline — What to Copy First

| Priority | Artifact Group | Target |
| --- | --- | --- |
| P0 | Boundary Constitution / Canonical Scope & Meaning Freeze / Ecclesiology Extension | canonical/ + docs/governance/ |
| P0 | Master 5-Layer Architecture / Integration Contract | docs/architecture/ |
| P0 | PRS 2.0 / UXIA 2.0 | docs/product/, docs/ux/ |
| P0 | DEV-002 V001–V009 + DEV-002A 2.0a | db/migrations/church_os/ |
| P0 | OpenAPI v1 baseline/candidate + Church OS v2 delta | api/openapi/v1, api/openapi/v2 |
| P0 | Contract + Acceptance tests | tests/contract, tests/acceptance |
| P1 | Growth Measurement approved specs/tests | ontology/, services/, tests/ |
| P1 | Backlog 1.1/1.2 bridge | backlog/ |
| P2 | Research/reference DOCX/HWP | Legacy only unless explicitly required by canonical traceability |

# 15. Gate Checklist Before Calling the New Repo 'Clean Baseline'

□ Canonical Artifact Manifest exists and every migrated file has source/target/status/checksum.

□ No duplicate ACTIVE artifact family.

□ Patch 2.0 is not in executable migration path; 2.0a is the superseding candidate.

□ API v1/v2 ADR is present or both remain explicitly Candidate/Previous with no false ACTIVE claim.

□ Repository CI can parse OpenAPI and statically validate SQL/tests.

□ No raw Life Diary/prayer/care/counseling text is introduced into CHGO L2 bridge artifacts.

□ No spiritual score/rank/level field is introduced.

□ Backlog and repository commit/tag are traceable.

□ B-02/B-03 evidence is stored separately from test plans.

□ Final Freeze is not declared until DGM Re-Validation returns GO.

# 16. Recommended Execution Sequence From Here

1) 현재 CHGO 전체 폴더를 그대로 보존한다. 삭제/이동을 먼저 하지 않는다.

2) `D:\CHGO\Repository\CHGO-Platform\` 새 저장소를 만든다.

3) `Canonical Artifact Manifest & Supersession Matrix 1.0`을 먼저 생성한다.

4) P0 artifact만 Clean Repo에 복사하고 SHA-256을 검증한다.

5) API Versioning ADR과 White-Label/Headless authority를 확정한다.

6) PostgreSQL 16+ 환경에서 B-02를 실제 실행한다.

7) 84-row MVP Acceptance와 DB/API/E2E/security blocker tests를 실행한다.

8) Backlog 1.1/1.2를 통합하고 repository snapshot과 연결한다.

9) DGM Developer Handoff 1.3을 생성한다.

10) DGM Re-Validation 1.1에서 GO가 나오면 release tag를 만들고 Clean Repository를 최종 Source-of-Truth로 승격한다.

# 17. Final Architecture Decision

새 저장소 `CHGO-Platform`은 지금 생성해도 된다. 그러나 현재 상태에서 '최종 승인 저장소'로 선언해서는 안 된다. 정확한 상태는 PRE-FREEZE CLEAN DEVELOPMENT REPOSITORY이다. Legacy CHGO 자료는 삭제하지 않고 증거와 설계 역사를 보존하며, Canonical Artifact Manifest를 통해 검증된 ACTIVE/CANDIDATE만 새 저장소로 승격한다.

이 방식은 현재 Re-Validation의 핵심 문제인 버전 혼재, 중복, repository stale snapshot, DB/API/test execution evidence 부재를 새 저장소에 그대로 복제하지 않으면서도 기존 지식 자산을 잃지 않는 구조다.