# DGM Developer Handoff Re-Validation 1.0

Uploaded CHGO Archive Re-Validation · Architecture · DB · API · Test · Backlog · Repository

| Metadata | Value |
| --- | --- |
| Document ID | DGM-HANDOFF-REVAL-01 |
| Version | 1.0 |
| Audit Date | 2026-09-09 |
| Evidence Base | User-uploaded CHGO (2).zip; 572 total files; Developer Handoff subtree 183 files |
| Previous Decision | DGM Pre-Developer Handoff Audit 1.0 = REVISE / NO-GO |
| Current Decision | NO-GO FOR FINAL DEVELOPER HANDOFF · MATERIAL PROGRESS CONFIRMED |
| Reason | B-02/B-03/B-04 remain blocking; C-01 unresolved; handoff registry/repo still stale |
| Recommended Folder | 00_Master |

# 1. Executive Re-Validation Decision

업로드된 실제 CHGO 저장본을 기준으로 재검증한 결과, 이전 감사 이후 중요한 진전이 확인되었다. 특히 DEV-002A physical diff audit, Compatibility Patch 2.0a, DEV-002 executable baseline 문서, B-02 execution runbook이 추가되었고, 일부 자동 회귀/fixture 테스트는 실제 PASS 결과 파일을 보유한다. 그러나 최종 개발자 인계 Freeze 기준은 아직 충족하지 못했다.

최종 판정은 NO-GO FOR FINAL DEVELOPER HANDOFF이다. 이는 개발을 시작할 수 없다는 의미가 아니라, 현재 폴더를 “최종 승인된 단일 개발자 인계본”으로 선언해서는 안 된다는 뜻이다. 가장 큰 이유는 실제 clean PostgreSQL migration evidence 부재, 84-row MVP Acceptance 미실행, API v1/v2 lineage 미결정, 최신 Church OS 2.0 artifact가 repository snapshot에 미반영된 점이다.

# 2. Uploaded Archive Inventory

| Area | Observed |
| --- | --- |
| Whole uploaded archive | 572 files |
| Developer Handoff subtree | 183 files |
| Developer Handoff top folders | 00_Master; 01.Build Specifications; 02. 02_Implementation Backlog; 03_Database; 04.API; 05.Test Automation; 06.Repository & Sprint 0 |
| Exact-byte duplicate groups in Developer Handoff | 27 groups / 56 files |
| OpenAPI files | v0.1 variants + v1.0 + v1.1 Candidate + Church OS 2.0 coexist |
| Backlogs | 1.1 and 1.2 Delta both present |
| Repository | starter skeleton still mirrors integrated baseline v1.0, not latest Church OS 2.0 delta |

# 3. Previous Blocker Re-Validation

| ID | Previous | Uploaded Evidence | Re-Validation | Gate |
| --- | --- | --- | --- | --- |
| B-01 | Physical baseline diff not proven | Physical DB Diff Audit 1.0 + Compatibility Patch 2.0a + DEV-002 executable baseline document present | SUBSTANTIALLY REMEDIATED, NOT CLOSED | Actual pg_catalog/run evidence still required |
| B-02 | PostgreSQL migration not executed | B-02 Clean PostgreSQL Migration Execution & Re-Validation 1.0 document present; no B02_execution.log or PHY execution result found | OPEN / BLOCKER | NO-GO |
| B-03 | Contract/MVP tests not executed | Fixture tests show 18 passed; Contract Fixture Pack shows 25 passed; GM regression report 28/28 passed. However MVP matrix remains 84/84 NOT_RUN and DB/API/E2E blocker suite not evidenced | PARTIAL / BLOCKER | NO-GO |
| B-04 | API version lineage unresolved | /api/v1 artifacts and Church OS OpenAPI Delta 2.0 /api/v2 coexist; no versioning ADR found | OPEN / BLOCKER | NO-GO |

# 4. Critical Finding Re-Validation

| ID | Finding | Current Evidence | Status |
| --- | --- | --- | --- |
| C-01 | White-Label & Headless Architecture 1.1 gap | PRS/UX/Integration/Schema discuss white-label/headless, but no independent Architecture 1.1 artifact and no formal supersession decision found | OPEN / CRITICAL |
| C-02 | Privacy production policy remains OPEN | suppression threshold, Raw Vault, retention, pseudonym rotation, IAM remain open/configurable; no evidence they were incorrectly hard-coded in latest 2.0a intent | OPEN BUT NON-BLOCKING FOR PRE-PROD IF OWNED; BLOCKS PRODUCTION FREEZE |

# 5. Major Finding Re-Validation

| ID | Finding | Observed State | Status |
| --- | --- | --- | --- |
| M-01 | DGM 1.2 registry stale | DGM 1.2 still says Backlog 1.2 = NOT YET GENERATED and points to Patch 2.0, while uploaded archive contains Backlog 1.2 and Patch 2.0a | OPEN |
| M-02 | Legacy PRS ambiguity | PRS 1.0 and PRS 2.0 both remain in active Build Specifications folder without archive manifest | OPEN |
| M-03 | Old DB/API Delta lineage | old Delta Spec, v0.1 API files, v1 baselines and 2.0 coexist; supersession matrix absent | OPEN |
| M-04 | OpenAPI implementation mapping | All six YAML files parsed structurally in re-validation, but route→schema→table→test implementation evidence not found | PARTIAL |
| M-05 | UX prototype | UXIA 2.0 present; clickable/executable P0 prototype not found | OPEN / may defer with decision |
| M-06 | Repository synchronization | Repo SQL/OpenAPI exactly match old v1.0 snapshots; no DEV-002A/OpenAPI 2.0/Backlog 1.2 references found | OPEN |
| M-07 | Backlog integration | Backlog 1.1 and 1.2 Delta remain separate; dependency bridge/integrated backlog not found | OPEN |

# 6. Test Evidence — What Is Actually Proven

| Evidence | Observed Result | What It Proves | What It Does NOT Prove |
| --- | --- | --- | --- |
| church_os_delta_fixture_pack/pytest_result.txt | 18 passed | fixture-level Church OS delta contract behavior | PostgreSQL migration/API/E2E |
| Church_OS_Delta_Contract_Test_Fixture_Pack_v0.1/TEST_RUN_RESULT.txt | 25 passed | fixture contract catalog behavior | live DB/RLS/service integration |
| GM-TEST-AUTO latest_report.json | 28 tests, 28 PASS, 0 failures/errors/skips | growth/authorization/safety regression fixtures | Church OS 2.0 full acceptance |
| ChurchOS_MVP_TestMatrix_1.0 | 84 tests; 84 NOT_RUN | test plan exists | release acceptance PASS |
| B-02 execution evidence | No B02_execution.log found | runbook/document exists | clean migration/replay/rollback PASS |

# 7. API Re-Validation

Developer Handoff/04.API의 YAML 6개는 모두 OpenAPI 3.1 구조로 파싱되었다. 확인된 path 수는 v0.1 variants 28/39/39, CHGO v1.0 45, v1.1 Candidate 73, Church OS 2.0 20이다. 구조적 parse 성공은 API 계약 파일이 깨지지 않았다는 증거이지, 구현 호환성이나 버전 정책 승인을 뜻하지 않는다.

| API Line | Base | Current Re-Validation |
| --- | --- | --- |
| CHGO baseline v1.0 | /api/v1 | legacy/current integrated baseline artifact |
| CHGO baseline v1.1 Candidate | /api/v1 | candidate |
| Church OS v0.1 variants | /api/v1 | legacy/duplicate lineage requires archive decision |
| Church OS OpenAPI Delta 2.0 | /api/v2 | latest product delta; version boundary not formally frozen |

# 8. Repository & Source-of-Truth Re-Validation

Repository starter skeleton의 DB migration `0001_chgo_integrated_baseline_v1.sql`은 Developer Handoff의 `CHGO_Integrated_SQL_Baseline_v1.0.sql`과 byte-identical이며, repository OpenAPI도 v1.0 baseline과 byte-identical하다. 즉 과거 snapshot 동기화는 확인된다. 그러나 repository 안에서 DEV-002A, Church OS OpenAPI Delta 2.0, Backlog 1.2를 참조하는 최신 snapshot은 발견되지 않았다. 따라서 현재 repository는 Church OS 2.0 최종 인계 snapshot으로 간주할 수 없다.

# 9. Artifact Lineage Decisions Required Before Freeze

| Family | ACTIVE/CANDIDATE Recommendation | Supersede/Archive Recommendation |
| --- | --- | --- |
| Master | DGM Master 1.1 + Re-Validation 1.0; create Handoff 1.3 after fixes | Master 1.0 reference only |
| Church OS PRS | PRS 2.0 ACTIVE | PRS 1.0 ARCHIVE/REFERENCE |
| DB migration | DEV-002 executable V001–V009 + DEV-002A Compatibility Patch 2.0a CANDIDATE until executed | DEV-002A Patch 2.0 SUPERSEDED for new execution |
| API | v1.1 Candidate + Church OS 2.0 only after ADR | v0.1 duplicates ARCHIVE; v1.0 retained as previous baseline |
| Tests | MVP Acceptance Pack + DEV-002A Contract Pack ACTIVE TEST BASELINE | duplicate short-name aliases mark ALIAS |
| Backlog | 1.1 + 1.2 must be bridged/integrated | neither should silently replace the other |

# 10. Exit Criteria Re-Validation

| Exit Criterion | Current | Needed |
| --- | --- | --- |
| 0 unresolved BLOCKER | FAIL | B-02/B-03/B-04 close; B-01 verified |
| 0 release-affecting privacy/security CRITICAL | FAIL/PARTIAL | C-01 formal architecture/supersession; C-02 owners/decision points |
| Clean migration + rollback/replay evidence | FAIL | B02_execution.log + PHY-T01~T12 + rollback evidence |
| API version strategy frozen | FAIL | ADR for /api/v1 vs /api/v2 + compatibility/deprecation |
| Required DB/API/MVP tests executed | FAIL | 84-row acceptance and DB/API/E2E blocker suite evidence |
| Canonical artifact manifest | FAIL | ACTIVE/CANDIDATE/SUPERSEDED/ARCHIVE manifest |
| Backlog/repo sync | FAIL | dependency bridge + latest repo snapshot/checksum |
| Open decisions owned/non-blocking | PARTIAL | owner + target gate for each OD |

# 11. Corrective Sequence — Recommended

1) B-02를 실제 PostgreSQL 16+ clean test DB에서 실행하여 V001–V009 → 2.0a → PHY → Contract → replay/rollback evidence를 확보한다.

2) API Versioning & Compatibility ADR 1.0을 작성해 /api/v1과 /api/v2의 경계, deprecation, migration rule을 Freeze한다.

3) White-Label & Headless Integration Architecture 1.1을 생성하거나 DEV-002A/OpenAPI가 완전 supersede한다는 formal architecture decision을 만든다.

4) 84-row MVP Acceptance Matrix를 실제 DB/API/E2E/UX/security/failure-injection 환경에서 실행한다.

5) DGM Handoff 1.3 + Canonical Artifact Manifest/Supersession Matrix를 생성하여 Patch 2.0→2.0a, PRS 1.0→2.0, API v0.1→archive 등을 명시한다.

6) Backlog 1.1↔1.2 dependency bridge를 만들고 repository에 Church OS 2.0 approved snapshot을 동기화한다.

7) 위 증거가 모두 모이면 Re-Validation 1.1 또는 Final Handoff Release Gate에서 GO를 판정한다.

# 12. Final Decision

이번 재검증에서 이전 NO-GO의 원인이 단순 문서 부족이 아니라 실제 실행·버전·Source-of-Truth 문제라는 점이 더 명확해졌다. 동시에 자동 fixture/regression test의 PASS evidence와 DB compatibility remediation이 추가되어 개발 준비도는 분명히 상승했다. 그러나 “최종 Developer Handoff”라는 명칭으로 Freeze하기 위한 exit criteria는 아직 충족되지 않았다.

FINAL DECISION: NO-GO FOR FINAL FREEZE / CONTINUE CORRECTION & EXECUTION

다음 최우선 작업: B-02 실제 PostgreSQL 실행. 그와 병행하여 API Versioning ADR을 닫는 것이 가장 빠른 Blocker 제거 경로다.