API Dual-Major Consumer Inventory
& Contract Test Execution Pack 1.0

CHGO /api/v1 + /api/v2 · B-04 Execution Evidence Candidate

| Metadata | Value |
| --- | --- |
| Artifact ID | CHGO-API-DUALMAJOR-EXEC-01 |
| Version / Date | 1.0 / 2026-09-12 |
| Lifecycle | EXECUTION PACK CANDIDATE — STATIC CONTRACT TESTS EXECUTED |
| Parent | CHGO-API-COMPAT-01 v1.1 Revalidated Candidate |
| v1 | CHGO_OpenAPI_Baseline_v1.0.yaml |
| v2 | CHGO Public & Headless OpenAPI v2 Consolidated Baseline 1.0 |
| Static execution | PASS |
| Runtime API execution | NOT_RUN |
| Consumer observation | NOT_OBSERVED — inventory requires deployment/traffic/config evidence |
| B-04 | OPEN |

1. Purpose

본 Pack은 v1과 v2를 한 API로 억지 통합하지 않고, 실제 소비자별 사용 major와 operation을 식별한 뒤 contract evidence를 축적하기 위한 실행 단위다. OpenAPI는 API surface와 semantics를 기계가 이해할 수 있게 기술하고 API testing의 baseline으로 사용할 수 있으므로, 이 Pack은 authoritative OpenAPI 두 개를 정적 contract source로 사용한다.

중요한 제한: 현재 확보된 자료만으로 실제 운영 중인 앱/교회/SDK가 어떤 endpoint를 호출하는지는 확인할 수 없다. 따라서 Consumer Inventory의 observed usage를 발명하지 않고 전부 EVIDENCE_REQUIRED로 시작한다.

2. Executed Source Baseline

| Item | v1 | v2 |
| --- | --- | --- |
| Server major | /api/v1 | /api/v2 |
| Paths | 45 | 42 |
| Operations | 48 | 48 |
| Schemas | 12 | 37 |
| SHA-256 | ead4469e1625a12d07cc3286… | c2cb5d9ba8b2de519795550e… |
| Exact method+path overlap | 0 | — |

3. Consumer Inventory Model

| Consumer Candidate | Expected Surface | Observed State | Rule |
| --- | --- | --- | --- |
| CHGO Core Client | v1 | UNKNOWN | Do not retire v1 without observed operation inventory |
| Church OS Client | v2 | UNKNOWN | Confirm deployed client/build |
| Existing Church App / Headless | v2 target | UNKNOWN | Register each integration independently |
| AI Coach | mixed/internal | UNKNOWN | No raw Vault/provider shortcut |
| Pastor Dashboard | v1/v2 candidate | UNKNOWN | Aggregate-only verification required |
| Life Diary Client | v1→Vault candidate | UNKNOWN | Ownership/privacy mapping required |
| Coach Client | v1/v2 candidate | UNKNOWN | Role is not Vault share |
| SDK / Webhook / Batch | declared major required | UNKNOWN | No hidden dependency |

Companion `consumer_inventory.csv` is the working register. A row becomes OBSERVED only when traffic, configuration, code dependency, gateway log, SDK manifest, webhook subscription or equivalent evidence identifies actual use.

4. Static Contract Tests Actually Executed

| Test | Assertion |
| --- | --- |
| CT-01 | Both specs parse; OpenAPI 3.1; /api/v1 and /api/v2 server major |
| CT-02 | All local $ref values resolve |
| CT-03 | operationId uniqueness when declared |
| CT-04 | Path template parameters are declared |
| CT-05 | No /api/latest or unversioned /api server |
| CT-06 | No forbidden spiritual score/rank/level identifiers in paths/schema properties |
| CT-07 | Zero exact method+path overlap remains true |
| CT-08 | Vault surface is v2-only |
| CT-09 | v2 contains Headless and pastor/church aggregate surfaces |
| CT-10 | v1 retains core reasoning/evidence/safety surfaces |
| CT-11 | Consumer inventory does not falsely claim observed use |
| CT-12 | v1 decision register covers every authoritative v1 operation |

실행 결과: PASS. 상세 pytest 출력은 `evidence/static_contract_test_result.txt`, machine summary는 `evidence/execution_summary.json`에 저장했다.

5. What This PASS Proves / Does Not Prove

| PASS Proves | Does NOT Prove |
| --- | --- |
| Two OpenAPI source files are structurally consumable by this harness | Deployed services implement them |
| Local references and declared path parameters satisfy the executed checks | Authentication/RLS/privacy behavior works at runtime |
| Dual-major path separation is mechanically confirmed | A v1 consumer can migrate to v2 unchanged |
| Inventory/register coverage is complete as a template | Any listed consumer actually exists or is active |
| Forbidden score/rank identifiers are absent from inspected API names | All descriptions/runtime payloads/logs are privacy-safe |

6. v1 Operation Decision Register

`v1_operation_decision_register.csv` contains all 48 v1 operations. Initial decision is UNDECIDED and consumer evidence is NOT_OBSERVED. Each used operation must eventually receive RETAIN, ADAPTER, REPLACED, or RETIRE plus evidence.

| Decision | Meaning | Required Evidence |
| --- | --- | --- |
| RETAIN | Consumer remains on v1 | Active consumer + supported v1 runtime |
| ADAPTER | Bridge translates to v2/internal service | Semantic mapping + contract tests |
| REPLACED | Approved v2 operation supersedes use | Consumer cutover + negative privacy tests |
| RETIRE | No approved consumer remains | Traffic/config inventory + governance approval |

7. Runtime Execution Plan

| Stage | Execution | Evidence |
| --- | --- | --- |
| R1 Route fingerprint | Enumerate deployed /api/v1 and /api/v2 routes | route_inventory.json |
| R2 Consumer observation | Gateway/APM/config/code inventory | consumer_inventory OBSERVED rows |
| R3 Auth negative | Cross-tenant, role escalation, token-major tests | auth_test_report |
| R4 Vault privacy | Pastor/coach/headless raw Vault denial tests | privacy_negative_report |
| R5 Webhook | Signature, replay, schema_version | webhook_contract_report |
| R6 SDK | Declared major + generated/handwritten client smoke tests | sdk_matrix |
| R7 Migration | Selected consumer dual-run/cutover/rollback | migration_evidence |
| R8 Retirement | No hidden v1 dependency | retirement_scan |

8. B-04 Closure State

| Requirement | State after this Pack |
| --- | --- |
| Authoritative v1 baseline | PASS — available |
| Standalone v2 baseline | PASS CANDIDATE — available |
| Static dual-major contract checks | PASS |
| Consumer inventory schema | CREATED |
| Actual consumer observation | PENDING |
| v1 operation decision register | CREATED; 48 rows EVIDENCE_REQUIRED |
| Runtime route evidence | NOT_RUN |
| Auth/privacy/headless/webhook execution | NOT_RUN |
| Release manifest adoption | PENDING |
| B-04 Final | OPEN |

9. Repository Placement

Pack root: D:\CHGO\Repository\CHGO-Platform\tests\contract\CHGO_API_Dual-Major_Consumer_Inventory_and_Contract_Test_Execution_Pack_1.0\

Keep evidence files immutable per execution run. Do not overwrite a prior PASS/FAIL record; create a new run directory or versioned evidence record.

10. Promotion Gate

다음 promotion은 실제 deployment evidence를 받을 수 있을 때 진행한다. 먼저 R1 Route Fingerprint + R2 Consumer Observation을 실행하고, 관측된 consumer가 사용하는 operation만 대상으로 R3~R7을 수행한다. 실제 endpoint/base URL, gateway export, application configuration 또는 repository source가 없으면 runtime PASS를 주장하지 않는다.

11. Final Status

STATIC CONTRACT EXECUTION: PASS. CONSUMER OBSERVATION: NOT_OBSERVED. RUNTIME: NOT_RUN. B-04: OPEN. 이 Pack은 Test Plan을 넘어 실제 source-level pytest evidence를 생성했지만, 운영/통합 환경 evidence를 대신하지 않는다.