# B-04 API Pre-Development Closure Readiness
& Developer Execution Runbook 1.0

CHGO Dual-Major API · /api/v1 + /api/v2 · Single Closure Runbook

| Metadata | Value |
| --- | --- |
| Artifact ID | CHGO-B04-RUNBOOK-01 |
| Version / Date | 1.0 / 2026-09-12 |
| Lifecycle | DEVELOPER EXECUTION RUNBOOK CANDIDATE |
| Pre-Development Readiness | READY |
| Runtime Closure | NOT READY — runtime environment/evidence absent |
| B-04 Final | OPEN |
| Core Rule | Test Plan ≠ Evidence; NOT_RUN/PENDING/PARTIAL ≠ PASS |

# 1. Executive Closure Decision

B-04는 이제 '무엇을 테스트해야 하는가'가 불명확해서 막힌 상태가 아니다. v1 authority, consolidated v2, compatibility model, R1~R6 Pack이 준비되어 개발 전 검증체계는 READY로 판정한다. 그러나 실제 배포 route, 실제 consumer, auth/privacy/webhook/SDK runtime evidence가 없으므로 B-04 자체는 OPEN이다.

이 Runbook은 개발자가 서버와 client를 구현한 뒤 여러 문서를 찾아다니지 않고 하나의 순서로 실행·증거화·판정하도록 만든 최상위 실행 문서다.

# 2. B-04 Closure Architecture

| Phase | Purpose | Current |
| --- | --- | --- |
| R0 Source Freeze | v1/v2 authority + hashes + compatibility decision | READY |
| R1 Route Fingerprint | 실제 배포 route ↔ OpenAPI 비교 | NOT_RUN |
| R2 Consumer Observation | 실제 client/SDK/webhook 사용 operation 식별 | NOT_RUN |
| R3 Auth | 인증·권한·tenant negative tests | NOT_RUN |
| R4 Vault Privacy | Pastor/Coach/Headless/AI privacy boundary | NOT_RUN |
| R5 Webhook | scope/signature/replay/version/privacy | PARTIAL: source PASS |
| R6 SDK | major binding/no silent switch/privacy | PARTIAL: source PASS |
| R7 Migration & Canary | v1 decisions, cutover, leak scan, rollback | NOT_RUN |
| R8 Release Review | evidence manifest + approvals | PENDING |

# 3. Pre-Development Evidence Already Available

| Evidence | Result | Meaning |
| --- | --- | --- |
| Dual-major source contract | 12 PASS | OpenAPI source-level contract checks passed |
| R1/R2 Pack | Prepared | Declared fingerprint/templates/scripts ready |
| R3/R4 Pack | 3 PASS / 5 SKIPPED | Pack integrity passed; runtime absent |
| R5 Pack | 7 PASS / 3 SKIPPED | Webhook source contract passed; runtime absent |
| R6 Pack | 7 PASS / 2 SKIPPED | SDK policy/source checks passed; SDK artifact absent |

위 PASS는 각 Pack이 명시한 범위에서만 유효하다. SKIPPED를 PASS로 해석하거나, source-level PASS를 runtime PASS로 확대해서는 안 된다.

# 4. Developer Execution Order

| Order | Stage | Action |
| --- | --- | --- |
| 0 | Freeze | 빌드 commit, 환경, v1/v2 OpenAPI hash를 run record에 기록 |
| 1 | R1 | Gateway/service route export → declared contract와 비교 |
| 2 | R2 | Gateway/APM/config/source/SDK/webhook registry로 실제 consumer 식별 |
| 3 | Decision | 관측된 v1 operation마다 RETAIN/ADAPTER/REPLACED/RETIRE 결정 |
| 4 | R3 | Unauthenticated, invalid token, cross-tenant, role escalation 실행 |
| 5 | R4 | Pastor raw Vault, Coach share, Headless, AI, church-move privacy 실행 |
| 6 | R5 | Webhook auth/scope/signature/replay/schema/retry/SSRF/revoke 실행 |
| 7 | R6 | 실제 SDK/client major/hash/base URL/operation/security 실행 |
| 8 | R7 | Migration canary + dual-run/cutover/rollback + leak scan |
| 9 | R8 | Evidence manifest 완성 → reviewer 승인 → B-04 PASS/REVISE |

# 5. R0 — Source Freeze

실행 시작 전에 테스트 대상이 움직이지 않도록 environment identity, build commit, v1/v2 OpenAPI SHA-256을 기록한다. 실행 도중 OpenAPI 또는 build가 바뀌면 동일 run의 결과로 합치지 않고 새 run을 만든다.

| Gate | PASS |
| --- | --- |
| R0-G01 | Environment identified |
| R0-G02 | Build/commit recorded |
| R0-G03 | v1 source hash recorded |
| R0-G04 | v2 source hash recorded |
| R0-G05 | No /api/latest |
| R0-G06 | Evidence directory/run_id created |

# 6. R1 + R2 — What Is Actually Deployed and Used?

R1은 '문서에 있는 route'가 아니라 실제 gateway/service가 노출한 route를 증명한다. R2는 '있을 것 같은 consumer'가 아니라 실제 traffic/config/code evidence로 client를 식별한다.

| Do | Do Not |
| --- | --- |
| Record method/path, service, environment, source ref | Infer deployment from OpenAPI alone |
| Record consumer owner, API major, used operation, last seen | Mark template candidates as OBSERVED |
| Keep UNKNOWN if evidence missing | Retire v1 because v2 exists |
| Separate each church/headless integration | Merge all churches into one assumed consumer |

# 7. R3 + R4 — Security and Personal Vault Boundaries

| Boundary | Mandatory Negative Evidence |
| --- | --- |
| Tenant | Cross-tenant access denied without unsafe disclosure |
| Role | Client role/tenant claim cannot override server authority |
| Pastor | Raw Vault denied; aggregate only |
| Coach | Role alone denied; active explicit share required |
| Headless | No raw Vault/provider/KMS authority |
| AI | Purpose-minimized access; over-broad request denied/redacted/handoff |
| Church Move | New church gets no historical raw diary automatically |
| Deletion | Accepted job never falsely equals PURGED |

# 8. R5 — Webhook Closure

Source-level scope/idempotency/metadata-only checks가 이미 PASS했더라도 실제 delivery 보안은 별도다. Signature, replay, schema_version, retry, cross-tenant routing, SSRF/redirect, revoke, Vault canary를 실제 receiver 환경에서 검증해야 한다.

| Must PASS | Evidence |
| --- | --- |
| Signature reject | invalid signature HTTP/result |
| Replay dedupe | same event side-effect count |
| Schema version fail-safe | missing/unsupported version result |
| Vault metadata-only | synthetic canary absent |
| Retry bounded | 5xx/4xx attempt evidence |
| Revocation | post-revoke no delivery |

# 9. R6 — SDK / Client Closure

각 실제 SDK/client는 supported API major, SDK version, OpenAPI hash, base URL을 명시한다. v1↔v2 silent switch와 `/api/latest`는 금지한다. 실제 consumer가 쓰는 operation이 선언 major에 존재하는지 확인한다.

| Gate | Requirement |
| --- | --- |
| Major | Explicit v1 or v2 |
| Hash | Exact source OpenAPI hash |
| Base URL | Matches declared major |
| SemVer | Release version recorded |
| Operation | Every used call exists in that major |
| Privacy | No Vault/Coach/Pastor shortcut |

# 10. R7 — Migration, Canary and Rollback

| Step | Rule |
| --- | --- |
| v1 decision | Every observed v1 operation gets RETAIN/ADAPTER/REPLACED/RETIRE |
| Adapter | Semantic mapping + contract tests; never path-name guess |
| Canary | Synthetic diary/token/key markers must not appear in unauthorized payload/log/webhook |
| Cutover | Small controlled consumer set first |
| Rollback | Must restore prior major/client without data/permission corruption |
| Retirement | Only after observed consumer evidence shows safe retirement |

특히 `Raw Diary ≠ Growth Evidence`, `Membership ≠ Vault Permission`, `Coach Role ≠ Share Grant`는 migration 중에도 변경할 수 없는 invariant다.

# 11. Evidence Handling Standard

| Required | Forbidden |
| --- | --- |
| run_id, time, environment, build, hashes | Real access tokens |
| Test ID + PASS/FAIL/SKIP + evidence ref | Raw Life Diary |
| Synthetic identifiers/canaries | DEK/KEK/KMS secret |
| Redacted HTTP metadata | Provider OAuth secret |
| Immutable execution output | Overwriting prior PASS/FAIL evidence |

실행 결과는 `developer_execution_run_record.csv`에 누적하고, 최종 `B-04_release_evidence_manifest`에는 evidence의 위치/식별자만 기록한다.

# 12. Stop-the-Line Conditions

Cross-tenant data exposure 또는 tenant authority 우회

Pastor/Coach/Headless가 승인되지 않은 raw Vault를 읽음

Raw diary/token/key canary가 API response, log 또는 webhook에 누출

v1↔v2 silent major switch 또는 undocumented public route 발견

삭제된/철회된 권한이 restore/retry/cache 후 되살아남

실제 consumer가 있는데 v1 retirement를 먼저 진행

위 항목은 P0 STOP. B-04를 PASS로 승격하지 않고 REVISE로 돌린다.

# 13. Closure Checklist

| ID | Condition | Current |
| --- | --- | --- |
| B04-01 | Authoritative v1 baseline fixed and hash recorded | READY |
| B04-02 | Standalone consolidated v2 candidate fixed and hash recorded | READY |
| B04-03 | v1/v2 compatibility model approved: controlled dual-major coexistence | READY-CANDIDATE |
| B04-04 | Deployed /api/v1 and /api/v2 routes fingerprinted | NOT_RUN |
| B04-05 | Actual consumers and used operations observed | NOT_RUN |
| B04-06 | Authentication/authorization negative tests executed | NOT_RUN |
| B04-07 | Vault privacy boundary negative tests executed | NOT_RUN |
| B04-08 | Webhook signature/replay/version/privacy tests executed | PARTIAL |
| B04-09 | Actual SDK/client major-binding tests executed | PARTIAL |
| B04-10 | Every observed v1 operation classified RETAIN/ADAPTER/REPLACED/RETIRE | NOT_RUN |
| B04-11 | No raw diary/token/key leakage in API/log/webhook evidence | NOT_RUN |
| B04-12 | Release manifest records API major, hashes, test evidence, rollback | PENDING |

# 14. Final B-04 Promotion Rule

B-04 PASS는 다음 조건을 동시에 만족할 때만 허용한다: R0 source freeze 완료, R1/R2 실제 환경 evidence, R3/R4 security/privacy PASS, R5 webhook runtime PASS, R6 actual SDK/client PASS, 모든 관측 v1 operation lifecycle 결정, canary leak scan PASS, rollback evidence, release manifest 완성, reviewer 승인.

하나라도 NOT_RUN, PENDING, PARTIAL, UNKNOWN이면 최종 상태는 OPEN 또는 REVISE다. 이 규칙은 자동화 validator에도 동일하게 반영했다.

# 15. Repository Placement

Primary Runbook: D:\CHGO\Repository\CHGO-Platform\docs\handoff\CHGO_B-04_API_Pre-Development_Closure_Readiness_and_Developer_Execution_Runbook_1.0.docx

Execution Pack: D:\CHGO\Repository\CHGO-Platform\tests\contract\CHGO_B-04_API_Pre-Development_Closure_Readiness_and_Developer_Execution_Runbook_1.0\

ZIP Archive: D:\CHGO\Repository\CHGO-Platform\docs\handoff\packages\CHGO_B-04_API_Pre-Development_Closure_Readiness_and_Developer_Execution_Runbook_1.0.zip

# 16. Current Decision

PRE-DEVELOPMENT READINESS = READY. B-04 FINAL CLOSURE = OPEN. 개발자는 이 Runbook을 기준으로 실제 환경이 준비되는 즉시 R0부터 실행한다. 새로운 설계문서를 추가하기보다 이제 evidence를 채우는 것이 B-04의 핵심이다.