# Developer Handoff Final Pre-Development Readiness Gate 1.0

Artifact ID: CHGO-DH-FPRG-01 | Version 1.0 | 2026-09-12

DECISION: CONDITIONAL GO FOR IMPLEMENTATION / NO-GO FOR FINAL FREEZE

# 1. Gate Decision

CHGO는 통제된 개발을 시작할 수 있는 수준의 설계·계약·검증 Pack이 준비되었습니다. 그러나 최종 Developer Handoff Freeze는 허용하지 않습니다. B-02 PostgreSQL 실실행, B-03 전체 runtime/MVP 검증, B-04 API R1-R6 실제 evidence, C-02 production privacy 정책 확정이 남아 있습니다.

# 2. Current Gate Register

| Gate | Issue | State | Next Action |
| --- | --- | --- | --- |
| B-01 | Repository baseline | SUBSTANTIALLY REMEDIATED | Final freeze reconciliation remains |
| B-02 | PostgreSQL migration execution | OPEN | Run clean DB migrations + validation/rollback evidence |
| B-03 | Contract/MVP runtime tests | PARTIAL | Run DB/API/integration/acceptance/security suites |
| B-04 | API lineage/compatibility | OPEN - PRE-DEVELOPMENT READY | Execute R1-R6 in real dev/staging environment |
| C-01 | White-label/Headless | CLOSURE CANDIDATE | Validate implementation |
| C-02 | Production privacy policy | OPEN | Resolve retention/residency/backup/minors/AI policy decisions |

# 3. Implementation Entry Rules

Candidate를 ACTIVE/PASS로 오인하지 않습니다.

Applied DB migration은 immutable history로 취급합니다.

/api/v1 CHGO Core와 /api/v2 Church OS/Headless/Vault의 controlled coexistence를 유지합니다.

Raw Diary는 일반 Growth DB에 저장하지 않습니다.

Membership은 Vault permission이 아니며 Pastor Aggregate Only, Coach Dual Gate를 유지합니다.

AI는 canonical ontology를 자동 수정하거나 영적 상태를 자동 확정하지 않습니다.

# 4. Mandatory Execution Sequence

E0 Repository/commit freeze

E1 B-02 clean PostgreSQL execution

E2 B-03 database/contract/integration/acceptance/security execution

E3 B-04 R0-R6 runtime execution

E4 C-02 production privacy decisions

E5 regression + rollback

E6 final evidence manifest + reviewer approval

E7 final freeze

# 5. Final Freeze Formula

FINAL FREEZE = B-02 PASS + B-03 PASS + B-04 PASS + C-02 CLOSED + Regression PASS + Rollback PASS + Release Manifest Complete + Reviewer Approval.

하나라도 NOT_RUN, PARTIAL, OPEN, UNKNOWN이면 Final Freeze는 NO-GO입니다.

# 6. Stop-the-Line Conditions

Cross-tenant 또는 unauthorized raw Vault access

Pastor raw diary access 또는 Coach Dual Gate 우회

Raw diary/token/key의 log/webhook/evidence 유출

Applied migration history 수정

/api/latest 또는 silent v1↔v2 switch

NOT_RUN/PARTIAL/CANDIDATE의 PASS/ACTIVE 승격

# 7. Repository Placement

Official DOCX: D:\CHGO\Repository\CHGO-Platform\docs\handoff\CHGO_Developer_Handoff_Final_Pre-Development_Readiness_Gate_1.0.docx

Execution Pack: D:\CHGO\Repository\CHGO-Platform\tests\acceptance\CHGO_Developer_Handoff_Final_Pre-Development_Readiness_Gate_1.0\

ZIP Archive: D:\CHGO\Repository\CHGO-Platform\docs\handoff\packages\CHGO_Developer_Handoff_Final_Pre-Development_Readiness_Gate_1.0.zip

# 8. Next Technical Priority

다음 실제 기술 우선순위는 B-02 PostgreSQL clean execution입니다. DB runtime evidence가 확보된 뒤 B-03와 B-04 runtime 검증을 연결하는 순서가 가장 안정적입니다.